|  |
| --- |
| Plan of attack |
| Our plan to make this a successful project .(eng) |
|  |
| Group 2: Jean-Pierre / Lukasz / Youssef |
|  |

Plan of attack



Organization name: Barroc-it

Client name: Mr. van Bueren

Date and place: 10-9-2017, Breda

Contractors: Jean-Pierre Slimmen, LukaszTatarczyk and Youssef el Jaddaoui

Group: 2

Table of contents

1. [Our background blz. 3](#_Toc492834460)

2. [Our goals blz. 3](#_Toc492834461)

3. [Project assignments blz. 4](#_Toc492834462)

4. [Project activities blz. 4](#_Toc492834463)

5. [Project confines blz. 5](#_Toc492834464)

6. [Products blz. 5](#_Toc492834465)

7. [Quality blz. 6](#_Toc492834466)

8. [Project organization blz. 6](#_Toc492834467)

9. [Schedule blz. 7](#_Toc492834468)

10. [Costs and benefits blz. 8](#_Toc492834469)

11. [Risks blz. 9](#_Toc492834470)

# Our background

Lukasz, Jean-Pierre and I have worked for a long time on Radius College with success. After months have worked with each other, we believed it was time to make a serious project group to continue our success.

8 March 2017 we decided to create a group and together to work on school projects. Since then we have completed projects created with each other that are successful. We are a group who are looking for new and refreshing challenges to constantly full our surprises. One of such a refreshing challenge is this project. We never made an application like that but, we are confined to finish the project successfully. This sounds to us like a new and refreshing challenge, therefore we would like this project.

# Our goals

We as group like to face the problem and find a solution for it. In this case the departments Sales, Development and Finance don’t give the customers info to the other departments or they give the information too late which make mistakes in the invoices and propositions. The employees aren’t getting the updated customers information, that’s why we are willing to help every department in your company.

Our goal is to make the departments work better together than before. We’re going to program the application that even other Developers like us can upgrade the program further or even change certain things in it. We like to work efficient and as quick as possible to reduce the waiting time for our customers.

It’s difficult to choose the right company to fulfil your expectations, that’s why we appreciate your interest in our company.

# Project assignments

## Communication problem

Mr. van Bueren is our employer, he told us what’s going wrong. Also his colleague Mr. Vorselaars told us more about the situation. Mr. van Bueren’s departments don’t communicate with each other very well. Jean-Pierre, Lukasz and Youssef are going to fix this problem. We’re going to do it as follows:

We’re going to make space in our server to store all Mr. van Bueren’s customers and offers. Then, we’re going to make a concept of the problem what we’re going to make. We will inform our employer in which he will agrees with how the application looks. After that, Jean-Pierre, Lukasz and Youssef will create the application. If the application is done we’re going to test it to make sure that everything works correctly and is secure. If the test is negative, we will deliver the application to the departments Sales, Development and Finance. If the test is positive, we’re going to fix the issue and test it again to make sure that everything works.

# Project activities

# Project confines

# Products

# Quality

# Project organization

Jean-Pierre Slimmen is the group leader, and Youssef el Jaddaoui is our note taker. We are available from Monday to Friday between 08:00 AM to 10:00 PM. Youssef is responsible for almost every document. Jean-Pierre is responsible for the interview, PvA, schedule and the program. Lukasz is responsible for the code convention, PvE, PvA advise rapport and the program.

We’re keeping an eye on each other to make sure that everyone is doing their task, because there is an off work to do. We have a logbook and hours list for us to know what we did and for how long. We trying to contact our employer in the beginning stage as much as possible to get the most results. We’re keeping a every Monday/Friday a meeting to keep each other up to date. Every meeting starts at 10:45 AM. Youssef makes a notule form each meeting.

# Schedule

# Costs and benefits

# Risks